WORK DISTRIBUTION

Time Frame:	TIME BEFORE DUE: 45 days
- 25th March - 9th April	Basic world, movement, NPCs
- 9th - 20th	Advanced world, lighting, model importing, improved design
- 20th – 23rd	Major extension: proposal and design
- 23rd April - 11th May	Major extensions: deliverable product
- 11th - 15th	Project presentation
TASK	TASK DESCRIPTION	VOLUNTEERS	ESTIMATED DURATION
Basic world design	Creation of initial phase world including lighting	Kreason	2-3 days
Basic player controls	Coding of action listeners to implement basic movement	Mobi	1-2 days
Mouse movement	Coding of mouse view-control in the gamescape	Liam	2-3 days
Basic player model design	Creation of basic model for player to be used in the world	Shaherin	1-2 days
Basic NPC model design	Creation of basic model to be used in the world	Kreason	1-2 days
Player class design	The design of player properties and functionality	Mobi	1-2 days
NPC class design	The design of NPC properties and functionality	Liam	1-2 days
Physics engine design (basic)	The rough implementation of any form of physics such as acceleration, deceleration	Shaherin	2-4 days
Advanced controls	Smoothing of player controls, allocation of multiple action listeners to compensate for multiple buttons being pressed at once	Kreason	3-4 days
Physics engine (advanced)	Additional functionality implemented in the game world, such as mild gravitational effects on the player projectiles and NPCs	Shaherin, Kreason	4-5 days
Collision detection algorithm	Detection of object collision and the resultant motion	Liam, Kreason	3-5 days
Advanced lighting	Additional light sources in-game to add to overall visual effect. Moving light source simulates solar orbit	Shaherin	2-3 days
Texture skining	Addition of textures onto the various models	Kreason, Liam	2-3 days
Advanced player model design	Improving on the player model using object properties such as reflections and additional shaping complexities	Mobi, Shaherin	2-4 days
Advanced NPC model design	Improving the visual model of the NPCs, including minor visual effects such as object rotation.	Liam, Mobi	2-4 days
NPC advanced behaviours	Asteroid "splitting" effect, change in "home planet" texturing as health decreases, improved spawning algorithm	Shaherin, Kreason	1-3 days
Additional player effects	Minor visual effects, such as movement contrails, muzzle flash, improved in-game HUD, and particle effects	Kreason, Liam	2-4 days
Additional NPC effects	"Crumble" effect on asteroids, particle effects, lighting effects.	Mobi, Liam	2-4 days
Advanced game properties	Pause menu, wave timer, restart option, controls settings, effects settings	Liam, Mobi	1-3 days
Networking implementation	Potential expansion into multi-player environment	All	3-5 days
		TOTAL	38 (serial)
	Realistically, working in parallel and with concerted effort as well as consideration for tests and assignments of other modules, this project can be completed in 30 days (1 month, or 4 weeks)	WORST CASE TOTAL	63 days (serial)